Meeting Title: Team Octane Racing Electric Driverless vehicle Timeline discussion.

Date: 29-10-2025

Attendance:

- Rajdeep

- Hakim

- Mayuresh

- Ayush

- Parth

Agenda and Discussion:

- Timeline was decided till September 2026 for DV

- Driverless vehicle prototype (half size model of Blitz) to be presented in September 2026

- DV consists of three sub-subsystem which are Control, Perception and Planning

- Tasks to be completed by February 2026 include:

- Training

- Line optimization (Planning)

- Finalize perception

- Slam

- State estimation

- Computer vision and cone detection

- Vehicle modelling

- Till April 2026 simulation of the prototype to be carried on FSSIM

- April 2026 to September 2026 - working on the prototype physically.

Hardware selection:  The required hardware for the protype to be selected which includes

- CPU

- GPU

- Motor

- Motor control unit

- Sensors

Control: Designing of the complete control system for Driverless Vehicle includes Vehicle modelling, Kalman filter, state estimation, pursuit control.

Perception: Cone detection and providing 3D map of the track.

Planning: Provide algorithm to optimize the racing line around the track.

Roles and Responsibility:

- Rajdeep:

    - Lead the Control department

    - Vehicle model (Due – February 2026)

    - Kalman filter (Due – February 2026)

    - State estimation (Due – February 2026)

    - Pure pursuit control (Due – February 2026)

    - FSSIM simulation (Due – April 2026)

- Hakim:

    - Lead Perception and Planning department

    - CPU & GPU selection for prototype (Due – 1st November 2025)

    - ROS 2 integration (Due – September 2026)

    - Software and Hardware programming (Due – September 2026)

- Mayuresh:

    - Work in control department

    - Motor selection for prototype (Due – 1st November 2025)

    - Overview vehicle dynamics (Due – November 2025)

    - State estimation (Due – February 2026)

    - Kalman filter (Due – February 2026)

    - FSSIM simulation (Due – April 2026)

- Ayush:

    - Work in Planning department

    - Sensor selection for prototype (Due – 1st November 2025)

    - Path planning algorithm selection (Due – December 2025)

    - Optimization of the algorithm (Due – February 2026)

    - Implementation of the algorithm (Due – February 2026)

- Parth:

    - Work in perception department

    - Sensor selection for prototype (Due – 1st November 2025)

    - Cone detection (Dur – December 2025)

    - Colour detection (Due – December 2025)

    - Depth perception (Due – December 2025)

    - Provide 3D map of surrounding (Due – February 2026)

    - Full computer vision cone detection with depth and 3D map (Due – February 2026)